# CosmicStore Project Outline

CJ Dropshipping E-Commerce Store

Stack: Angular · .NET Web API · Redis · MS SQL Server · Entity Framework
Dual DbContext: CJ Dropshipping (staging) + Store/Identity (storefront)

# Executive Summary

CosmicStore is a CJ dropshipping e-commerce platform with a solid foundation: dual-database architecture, CJ product sync, cached storefront API, Identity/JWT authentication, and partial admin tooling. Phase 0 foundation fixes are complete. The project is not yet a fully shoppable store — cart, checkout, payments, order tracking, and several auth/admin protections remain.

# What You Already Have

| Layer | Completed Features |
| --- | --- |
| CJ Integration | Auth manager, 6-hour sync worker → FlatProducts/FlatCategories, order create/pay service |
| Catalog Pipeline | Admin edit API → store.Products/ProductImages; storefront via stored procs + Redis cache |
| Authentication | Register/login API, JWT interceptor, token persistence, login UI |
| Frontend | Home, store listing, product detail (read-only), register, partial admin dashboard/edit |
| Infrastructure | Exception middleware, pagination headers, CORS, Redis caching, user secrets |
| Phase 0 Fixes | DI registration, JWT/Redis config alignment, CJ config binding, routing fixes, edit form population |

# Architecture Overview

Two-tier product data flow:

CJ API → CJProductSyncWorker → FlatProducts/FlatCategories (ApplicationDbContext)

Admin edits → EditProductsController → Products/ProductImages (store schema)

Storefront API → stored procedures → Angular UI

## DbContext Split

| DbContext | Purpose | Key Entities |
| --- | --- | --- |
| ApplicationDbContext | CJ staging / admin catalog | FlatProduct, FlatCategory |
| ApplicationDbStoreContext | Storefront + Identity | Products, ProductImage, AppUser (Identity) |

# Phase 0 — Foundation Fixes

Status: COMPLETE

Register ICJDropshippingService, IShoppingCartService, IDatabase, IOptions<CjAuthRequest>

Fix JWT ValidIssuer/ValidAudience typo alignment

Unify Redis connection string to RedisConnection

Build login UI, fix navigation routes, product links, edit form population

Move JWT secret and CJ API key to user secrets

# Phase 1 — Core Shopping Flow (Must-Have)

Status: NEXT

Shopping Cart: CartController, cart service wiring, guest/user cart merge, Angular cart UI

Checkout & Payment: Order/OrderItem persistence, Stripe/PayPal, SKU→CJ vid mapping

Order Management: status tracking, user order history, CJ webhook/polling for shipments

# Phase 2 — Catalog & Admin Pipeline

Status: PENDING

FlatProducts → store publish flow (manual, bulk, or auto with markup rules)

Fix EditCjProducts to update existing products instead of always inserting

Create SQL scripts for stored procedures (GetAllProductsWithPictures, etc.)

Complete admin layout, auth guards, orders/users/settings pages

# Phase 3 — Auth & User Features

Status: PENDING

Email confirmation and password reset pages + EmailSender implementation

Auth guards (authGuard, adminGuard) on Angular routes

Profile, wishlist, saved addresses for checkout

# Phase 4 — Storefront Polish

Status: PENDING

Wire search, filter, sort, pagination to API

Real stock count from CJ, related products

Fix remaining broken footer/nav links

# Phase 5 — CJ Dropshipping Operations

Status: PENDING

SKU/VID mapping in database

Shipping method selection (currently hardcoded)

CJ wallet balance monitoring

Order status webhooks, returns/refunds

Incremental sync, price markup, stock sync, image hosting

# Phase 6 — Infrastructure & Production

Status: PENDING

Docker Compose, CI/CD pipeline

Production CORS, HTTPS, health checks

Structured logging (Serilog), error tracking (Sentry/App Insights)

Integration, component, and E2E tests

# Suggested Priority Order

| Priority | Work | Why |
| --- | --- | --- |
| P0 | Fix DI, JWT, Redis config, login UI | Unblocks all other work — DONE |
| P1 | Cart (API + UI) | Can't shop without it |
| P2 | Checkout + Stripe + order persistence | Revenue path |
| P3 | Admin guards + publish pipeline | Catalog management |
| P4 | Email + auth pages | User trust |
| P5 | CJ webhooks + VID mapping | Reliable fulfillment |
| P6 | Deploy + monitoring | Go live |

# Quick Reference: Exists vs Missing

| Exists (code written) | Still Missing |
| --- | --- |
| ShoppingCartService.cs | Cart controller, frontend service, UI |
| CJDropshippingService.cs | Was unregistered — now registered; checkout UI needed |
| Order.cs, OrderItem.cs | DbContext DbSets, migration, controller |
| EmailSender.cs | Actual SMTP/SendGrid implementation |
| ConfirmEmail.html template | Angular route + confirm endpoint |
| AngularCheckoutRequest.cs | Checkout UI + Stripe integration |
| Admin dashboard/edit | Guards, layout shell, sub-pages |

# Current API Endpoints

| Controller | Endpoints | Auth |
| --- | --- | --- |
| AccountController | POST register, POST login, GET current user | GET only |
| ProductsController | GET joined-products, GET {id} | None |
| HomeController | GET highlighted/{type}, GET {id} | None |
| EditProductsController | GET all, GET {id}, POST UpdateProduct/{id} | None — needs Admin |
| OrdersController | POST checkout | None |

# Current Angular Routes

| Route | Component | Status |
| --- | --- | --- |
| / | HomeComponent | Implemented |
| /store | ProductsComponent | Implemented |
| /store/:id | ProductDetailComponent | Read-only |
| /login | LoginComponent | Implemented (Phase 0) |
| /register | RegisterComponent | Implemented |
| /admin/dashboard | DashboardComponent | Partial |
| /admin/edit-Product/:id | EditProductComponent | Partial |
| /cart, /checkout, /orders | — | Not built |

Generated for CosmicStoreProject · September 2026