# CosmicStore Project Outline

CJ Dropshipping E-Commerce Store

Updated 11 September 2026
Stack: Angular 22 · .NET 10 Web API · Redis · SQL Server · EF Core
Dual DbContext: CJ staging (dbo) + storefront/Identity (store)

# Executive Summary

CosmicStore is now a shoppable local store: customers can browse, add SKUs to a cart, pay with Stripe test keys, and create orders. Admin can publish the CJ staging catalog or add a product by CJ pid (variants/vids are saved). Email uses Microsoft Graph. CJ catalog sync workers and live CJ fulfillment (create order / pay wallet) are intentionally disabled so test checkouts do not place real shipments.

What is left is mostly go-live work: turn fulfillment back on, keep catalog/stock in sync automatically, fix a few pid/vid mapping gaps, then Docker/CI, production config, and tests.

# What's Left To Do

Do these before taking real customer orders.

## Next (fulfillment & catalog)

Re-enable CJ createOrderV3 + payBalanceV2 in OrderService (currently commented out). Paid orders stay at PaymentRecevied and never submit to CJ.

Re-enable CjOrderStatusWorker so shipment status/tracking updates after CJ accepts an order.

Re-enable CJProductSyncWorker (or run it on demand) to refresh dbo.FlatProducts. Hosted service is commented out in Program.cs.

Store the CJ pid on store.Products for Add Product (Guid ids). Variant re-sync today calls GetProductVariantsAsync(product.Id), which only works when Id is the pid.

Stop writing Products.CjVariantId = product.Id on catalog publish/edit. That field should be a vid; ProductVariant.CjVariantId is the real mapping.

Make admin Refund call Stripe (and CJ if needed). RefundOrderAsync only sets Status = Refunded locally.

## Then (operations)

Admin role assignment: Register currently grants Admin only to a hardcoded email. Replace with a real invite/role UI.

Optional: host product images instead of hotlinking CJ URLs.

Optional: live warehouse stock on the storefront (stock sync API exists; it is not on a timer).

Optional: storefront variant picker. Today the selected gallery photo's skuPhoto is the SKU that maps to a vid at checkout.

## Last (production)

Docker Compose for API + Angular + Redis + SQL.

CI/CD pipeline.

Production CORS, HTTPS, health checks.

Structured logging (Serilog) and error tracking (App Insights / Sentry).

Automated tests — there are currently no .cs or .spec.ts test files.

# What You Already Have

| Layer | Completed Features |
| --- | --- |
| CJ Integration | Auth manager, listV2 sync worker (code present, hosted service off), freight quotes, wallet balance, variant/stock APIs, createOrder/payBalance implemented but not called |
| Catalog Pipeline | FlatProducts staging → publish/bulk publish with markup; Add Product by pid (Guid store id + ProductVariant vids); storefront stored procs + Redis cache |
| Shopping | Redis cart merged by SKU, guest/user merge, shipping quotes, Stripe PaymentIntent + webhook, orders with OrderItem.CjVariantId resolved from ProductVariant |
| Authentication | Register/login JWT, Graph email confirm + forgot/reset password, profile, auth/admin/guest guards |
| Frontend | Home, store (search/filter/sort/page), product detail + SKU from gallery, cart, checkout, orders, wishlist, addresses, admin dashboard/add/edit/orders/users/settings |
| Infrastructure | Exception middleware, pagination headers, CORS, Redis, user secrets, Graph mail auth cache |

# Architecture Overview

Two-tier catalog plus a live storefront:

CJ API → CJProductSyncWorker → dbo.FlatProducts / FlatCategories (ApplicationDbContext). Worker currently off.

Admin publish → store.Products (id = CJ pid) + ProductImages.

Add Product → store.Products (new Guid) + ProductVariant rows (vid + SKU) from the pid you enter.

Storefront API → stored procedures → ProductWithPictureDto grouped into ProductResponseDto → Angular (Redis cached).

Cart is Redis JSON (ShoppingCart / CartItems). SQL only stores ShoppingCartSessionId.

Checkout → Stripe → Order / OrderItem. Line SKU looks up ProductVariant.vid. CJ submit is skipped.

## DbContext Split

| DbContext | Purpose | Key Entities |
| --- | --- | --- |
| ApplicationDbContext | CJ staging / admin catalog | FlatProduct, FlatCategory |
| ApplicationDbStoreContext | Storefront + Identity | Products, ProductImage, ProductVariant, AppUser, Order, OrderItem, WishlistItem, UserAddress, ShoppingCartSessionId |

IDs: FlatProducts.Id is a CJ pid. Catalog publishes keep that pid as store.Products.Id. Add Product uses a new Guid and stores vids on ProductVariant. Order lines store SKU + CjVariantId (vid).

# Phase 0 — Foundation Fixes

Status: COMPLETE

DI: CJ, cart, Redis, JWT options

JWT issuer/audience and Redis connection string

Login UI, routes, product links, edit form population

Secrets moved to user secrets (JWT, CJ, Graph, Stripe)

# Phase 1 — Core Shopping Flow

Status: COMPLETE (fulfillment off)

CartController, guest/user merge, Angular cart panel + page

Checkout, Order/OrderItem persistence, Stripe test payments + webhook

User order history and order detail

SKU → ProductVariant vid on order create (CJ submit commented out)

# Phase 2 — Catalog & Admin Pipeline

Status: COMPLETE

Publish / bulk publish FlatProduct → store.Products with markup

Edit updates existing store products; Add Product creates a Guid product

Add Product: enter CJ pid → Load from CJ → save variants (vid + SKU + images)

Admin layout, auth+admin guards, dashboard, orders, users, settings

Stored procedures still used for storefront lists

# Phase 3 — Auth & User Features

Status: COMPLETE

Microsoft Graph email (SMTP was blocked); confirm + forgot/reset password pages

authGuard, adminGuard, guestGuard

Profile, wishlist, saved addresses

# Phase 4 — Storefront Polish

Status: MOSTLY COMPLETE

Search, category filter, sort, pagination wired to API

Related products; gallery skuPhoto shown and sent to cart

Stock on Products is a store field, not a live CJ poll on each page view

# Phase 5 — CJ Dropshipping Operations

Status: PARTIAL — NEXT

DONE: ProductVariant table, freight quotes, wallet endpoint, pid import, SKU→vid at checkout

OFF: createOrderV3 / payBalanceV2, order-status worker, catalog sync worker

GAP: no CjProductId column on Products; catalog sync treats Products.Id as pid

GAP: refund is local status only; returns flow not built

# Phase 6 — Infrastructure & Production

Status: NOT STARTED

No Docker, CI/CD, health checks, or structured logging

No unit, component, or E2E tests

Production CORS / HTTPS still to configure

# Suggested Priority Order

| Priority | Work | Why |
| --- | --- | --- |
| P0 | Foundation (DI, JWT, Redis, login) | DONE |
| P1 | Cart + checkout + Stripe + orders | DONE (local/test) |
| P2 | Admin publish + Add Product by pid | DONE |
| P3 | Email + guards + profile/wishlist/addresses | DONE |
| P4 | Turn CJ fulfillment back on + status worker | Needed for real shipments |
| P5 | Persist pid on Guid products; fix CjVariantId misuse | Reliable vid mapping |
| P6 | Re-enable catalog/stock sync; real admin roles | Keep catalog current |
| P7 | Docker, CI, logging, tests, production CORS | Go live |

# Quick Reference: Done vs Left

| Done | Still left |
| --- | --- |
| Cart API + UI, SKU merge | — |
| Stripe test checkout + webhook | Live Stripe keys / production webhook URL |
| Orders with vid on each line | Uncomment CJ create/pay; status worker |
| Publish + Add Product pid import | Store pid on Guid products for later re-sync |
| ProductVariant SKU ↔ vid | Do not copy pid into Products.CjVariantId |
| Graph email confirm/reset | Replace hardcoded Admin email |
| Admin pages + guards | Real Stripe refund; returns UI |
| CJ freight quotes + wallet API | Hosted catalog/stock workers |
| Controller + repo XML comments | Docker, CI, tests, logging, health checks |

# Current API Endpoints

| Controller | Role | Auth |
| --- | --- | --- |
| AccountController | Register, login, current user, confirm email, forgot/reset password, profile, change password | Mixed |
| ProductsController | Catalog list, categories, product detail, related | None |
| HomeController | Highlighted strips, product by id | None |
| CartController | Get/add/update/remove/merge/clear Redis cart | Merge requires sign-in |
| WishlistController | CRUD wishlist | Authorize |
| UserAddressesController | Saved checkout addresses | Authorize |
| ShippingController | CJ freight quote from line SKUs | None |
| PaymentController | PaymentIntent, Stripe webhook, publishable key | Intent: Authorize |
| OrdersController | Checkout, my orders, order by id | Authorize |
| EditProductsController | Staging grid, create, edit, publish, bulk, settings | Admin |
| AdminCjController | Pid preview, wallet, variant/stock sync, cancel/refund | Admin |
| AdminOrdersController | All orders | Admin |
| AdminUsersController | User list | Admin |
| ErrorController | JSON status-code body | None |

# Current Angular Routes

| Route | Component | Guard |
| --- | --- | --- |
| / | HomeComponent | None |
| /store | ProductsComponent | None |
| /store/:id | ProductDetailComponent | None |
| /cart | CartComponent | None |
| /checkout | CheckoutComponent | authGuard |
| /orders, /orders/:id | Orders / OrderDetail | authGuard |
| /login, /register | Login / Register | guestGuard |
| /account/confirm-email | ConfirmEmailComponent | None |
| /account/forgot-password, /reset-password | Forgot / Reset | guestGuard |
| /account/profile, /wishlist | Profile / Wishlist | authGuard |
| /admin/* | Dashboard, add/edit product, orders, users, settings | authGuard + adminGuard |

CosmicStoreProject · outline regenerated 11 September 2026 · source: docs/generate-outline.py

The shop, cart, Stripe checkout, admin catalog, and guest buying path are largely in place. What is not finished is the actual dropshipping loop: paid orders still stay in your database and are not sent to CJ.

To actually fulfill orders

Turn CJ create/pay back on after checkout. That code exists but is skipped so test Stripe charges do not create real shipments.

Wire cancel to CJ, and make admin “Sync” pull real tracking/status instead of a no-op.

Make admin Refund call Stripe (it only flips a local status today).

Let guests look up an order (email + order id). History is login-only; guests only get the confirmation email.

Apply the UserAddressZipCode and OrderZipCode migrations and restart the API.

Before you take real customers

Production Stripe keys, a live webhook URL, and a CJ wallet you keep funded.

Legal pages the footer pretends exist: terms, privacy, returns/refunds, shipping times.

Sales tax / VAT if you sell in the US or EU.

Pass ZIP into CJ freight quotes (you collect it, shipping quotes still use country/state/city).

Confirm email sending works outside localhost (Graph / sender setup).

Store polish (nice, not blocking first live order)

Product reviews are a stub (“not available yet”).

EditProducts/categories can 404 if {id} captures "categories" — that still bites the admin category dropdown.

No automated test suite; only a few scripts.

Customer-facing return/cancel, shipped/refund emails, and a real admin order-detail screen.

The shortest path to a working dropshipping site is: turn on CJ fulfillment, refunds through Stripe, guest order lookup, then production keys and policies. I can take the CJ fulfillment piece next if you want.